## Slide 1: CoSA Member Webinar Building/Remodeling Archives: Part 2 – Construction and Lessons Learned
June 22, 2023
3 pm Eastern
Disclaimer: This webinar is being recorded and will be available for viewing on the CoSA website.

## Slide 2: Webinar Agenda
Welcome and Overview
Presentations:
The Big Picture – Keynote: Chris Wood, The SmithGroup
State Projects
Q and A
Upcoming Programs and Webinars

## Slide 3: Speakers
Jami Awalt
Assistant State Archivist
Tennessee State Library & Archives
John Hannigan
Curator
Massachusetts Archives & Commonwealth Museum
Chris Wood
Vice President and Architect
SmithGroup
Washington DC
Roberta Gebhardt
Library & Archives Program Manager
Montana State Archives
Anthony Jahn
State Archivist
Iowa Historic Library & Archives Bureau

## Slide 4: Keynote: Chris Wood

## Slide 5: Iowa Overview of project

## Slide 6
State Historical Building
Renovation 2019 - Present
Lessons Learned
June 23, 2023

## Slide 7
Renovation Lessons Learned
State Historical Building Background
Notes: BACKGROUND
Opened in 1987
Architect: Brown, Healey Bock
220,000 square feet
50,000 square feet of exhibit space
Pre pandemic – Over 100,000 Visitors Annually
INFRASTRUCTURE ISSUES to SOLVE with $6.6 million appropriation
Phase 1 - Leaky & Bursting 6 & 8 inch storm water drainage pipes + Roof
Phase 2 - Leaky Skylights

## Slide 8
Renovation Lessons Learned
Key Priorities:
Complete the work on time and budget.
Safely perform work around exhibits and collections.
Keep public access open through out construction.

## Slide 9
Renovation Lessons Learned
Roof Replacement

## Slide 10
Renovation Lessons Learned
Key Renovation Milestones:
Start date: July 8, 2019
Pipe & Roof replacement: March 2020.
Pause in major construction: March 2020 – August 2021.
Skylight replacement: September 2021 – December 2022.
Additional projects added to scope - January to October 2023.
Projected Completion: November 2023.

## Slide 11
Renovation Lessons Learned
Strong Project Management a Must
Agency and State Historical Society of Iowa staff
Owners Representative – Department of Administrative Services
Architect & Design – Neumann Monson LLC
Construction Manager – Ryan Construction (Phase 1) to Ball Team LLC (Phase 2)
Notes: Strong management continuity and knowledge of the building, projects and process. Subcontractor vetting and continued oversite are important. Good relationships are a must. Also helps to have as many of the key players in project management locally based.

## Slide 12
Renovation Lessons Learned
Expect the Unexpected
Flooding during construction and integration into the building COOP/COG plan – March 2022
Unexpected Issues
Road Test Repairs
Notes: Fire door and smoke venting for the atrium
Wood floor replacement on the first floor

## Slide 13
Renovation Lessons Learned
Never Stop Maximizing Your Budget
Major maintenance project.
Plan needed to fit within the budget.
Anything beyond like for like would need to be funded by the agency.
Relocation of the Research Center and Historical Library Collection.

## Slide 14
Renovation Lessons Learned
Fundraising Strategy
Challenge: Raise new funds while maintaining all existing programs
Celebrate Iowa Annual Gala – General Project Goals
Private & Corporate donors, Charitable Foundation Grants
Notes: Roy J. Carver charitable trust & Prairie Meadows Casino and Racetrack Community Betterment Grant Program

## Slide 15
Renovation Lessons Learned
Strong Commitment to Project Communication
Weekly staff project team and construction meetings
Updates to staff and community
Formal and informal project documentation

## Slide 16
Renovation Lessons Learned
Notes: Exterior Preview

## Slide 17
Renovation Lessons Learned
Notes: Interior Preview

## Slide 18
Renovation Lessons Learned
QUESTIONS?
Anthony Jahn
State Archivist
Library & Archives Bureau Chief
Anthony.Jahn@iowa.gov
515-281-4895

## Slide 19: Tennesee Overview of project

## Slide 20: Tennessee State Library and Archives
Jami Awalt
Assistant State Archivist

## Slide 21: History
State Library founded in 1854
State Archives joined the Library in 1919
Four locations in the past 167 years

## Slide 22: Collecting Areas
State Agency Record Groups
Governors’ Papers
Manuscript Collections
Legislative Records

## Slide 23: New Building
Planning began in 2005
Broke ground in December 2017
Grand Opening April 2021

## Slide 24: Construction Figures
165,000 sq. ft. 3-story building
40% increase in storage capacity
Cost ~$100 million

## Slide 25: Automated Storage and Retrieval System (ASRS)
Climate-controlled chamber
Approx. 50’ high and 140’ long
8,448 bins
764 shelving units
Stores 75% of current collection
Reduced the building’s footprint by 100,000 square feet, saving $54 million

## Slide 26: Lessons Learned

## Slide 27: Lessons Learned

## Slide 28: Massachusetts Overview of project

## Slide 29
Council of State Archivists
June 22, 2023
John Hannigan
Curator, Massachusetts Archives
Massachusetts Archives
Vault Expansion and Construction

## Slide 43: Montana Overview of project

## Slide 44: Montana Heritage Center
Addition and Renovation
66,000 square foot addition
Renovation of 1953/1980’s existing building

## Slide 45: Montana Heritage Center
How did we get here?
2005 State Legislature authorized 7.5 million in bonds for construction
Initial design work/site selection was done around 2010 – no additional state funding
2019 Montana Museums Act passes and provides $37 million in funding
Broke ground in fall of 2020 – building/renovation to be phased so collections would not have to be moved
New phasing plan in November of 2022
  Library collections to be moved by the end of March 2023
  Archives collections to stay in place
  Archives staff need to relocate by the end of March 2023

## Slide 46: Montana Heritage Center
Now what?
Mad scramble to figure out what to do and how to do it
Closed public Reference Room on December 15, 2023
Started stockpiling packing supplies - secured newsprint end rolls from the local paper for FREE – boxes on back order – bad weather delayed shipments
Weeding…lots and lots of weeding
  Bound newspapers if available on microfilm
  2nd copies of lesser used items
  Periodicals
  Backlog items
Library collection packed in boxes and stored on pallets in the lobby

## Slide 47
Library materials on pallets in the lobby – 2,500 boxes on 77 pallets

## Slide 48: Montana Heritage Center
Now what?
Archives staff prepared the collection to stay in place
  Shifted 877 linear feet of volumes (approx. length 3 football fields)
  Shifted 1,235 linear feet of records (approx. length of 4 1/3 football fields)
  Packed and relocated 100’s of rolled maps
Archives staff worked out a system of wrapping the stacks
  Wrapped regular stacks/flat files
  Wrapped 133 sections of compact shelving
Oh, and we were in the middle of a legislative session, so they had to keep up with picking up bills and minutes

## Slide 49
6 mil plastic sheeting
20 ft x 100 ft = 42 rolls
Polyhanging & seaming tape = 93 rolls

## Slide 50
View of the stacks

## Slide 51: Montana Heritage Center
What’s next?
Library and Archives staff have moved into temporary office space. Archives staff have moved twice, currently housed in Museum gallery spaces
Renovation is slated to be complete in late 2024/early 2025
  May be able to move into renovated office space as early as December 2023
Grand opening July 2025

## Slide 52: Montana Heritage Center
Lessons learned
Stay flexible, keep your sense of humor
  The construction schedule is ever changing
Say thank you often to your staff for all the work they are doing that is above and beyond what they signed up for
Feed your staff – taking time to meet, eat and decompress helped us all get through the big push to the end of March and then the end of May
And now we wait for what’s next

## Slide 53: Panel Discussion

## Slide 54: Questions and Comments

## Slide 55: Upcoming Member and SERI Webinars
For Member webinars:
https://www.statearchivists.org/programs-education/cosa-webinars
For SERI webinars:
https://www.statearchivists.org/events/event-description?CalendarEventKey=a0df8f77-af44-4ffb-9638-0187521a5374&Home=%2fevents%2fmanage-events

## Slide 56: Contact Us
CoSA Website http://www.statearchivists.org
CoSA Resource Center https://www.statearchivists.org/research-resources/resource-center
CoSA Twitter Handle @StateArchivists
CoSA Facebook Page www.facebook.com/CouncilOfStateArchivists
CoSA You Tube https://www.youtube.com/user/StateArchivists/

## Slide 57
Sponsors

## Slide 58: Webinar Evaluation
We really do appreciate your feedback!
Please take a moment and respond to the evaluation following this webinar.